## Slide 1: Course Notes Set 2: Software Process Models
Computer Science and Software Engineering
Auburn University

## Slide 2: Software Process
A framework for the tasks that are required to build high-quality software [Pressman 5th ed., page 20] --- A common process framework
Framework activities: activities that are independent of a particular software project; activities which must occur in all software projects; an ordering exists among the activities.
  Examples: Analysis, design, coding
Task sets: collections of actual work to be performed and actual deliverables to be produced in a given framework activity; allow a process to be adapted to a particular software project and team.
  Examples: transform analysis, test plan delivery
Umbrella activities: activities that occur throughout the process, across all framework activities.
  Examples: Configuration management, measurement

## Slide 3: Software Process Models
A software process model, or software engineering paradigm, is a development strategy that encompasses the process, methods, and tools layers.
A particular process model is chosen based on the nature of the project and team.
A generic model:
  Definition Phase
  Development Phase
  Maintenance Phase

## Slide 4: Maintenance
Maintenance has been aptly characterized as an iceberg (R. Canning).
Various estimates have maintenance consuming from 50% to 90% of the effort expended in a software life cycle (M. Hanna et al.)
A categorization of maintenance activities: (E.B. Swanson)
  Corrective - correct observed defects
  Perfective - expand beyond original requirements
  Adaptive - adapt to changes in external environment
  Preventative - put into a more easily maintained form (usually included with activities above)

## Slide 5: Maintenance (cont.)

## Slide 6: Software Process Models
The way it often happens...
  Build-and-fix, a.k.a. “None”
Some models of “how it should be”...
  Waterfall
  Incremental
  Spiral
  Cleanroom
Some agile models of “how it’s getting done”…
  Scrum
  XP
Some helpful relatives…
  Prototyping
  Formal Methods

## Slide 7: Build-and-Fix
Build the
software and
deliver
Modify until
client is
satisfied
Install and
operate
Maintenance
Perhaps the most widely used process in the world.
Totally unacceptable for projects of any size.
Most errors are identified only after the software has been delivered.
[Adapted from Schach]

## Slide 8: High Cost of Error Correction
[From Pressman 5E]
Definition
Development
After Release
1x
1.5 - 6x
60-100x
x

## Slide 9: High Cost of Error Correction
[Adapted from Kan et al. 1994, IBM Systems Journal 33, 1.]

## Slide 10: Waterfall
Described by W. Royce circa 1970.
Also called or similar to the linear sequential model, SDLC (Systems Development Lifecycle) and classic life cycle model.
Oldest and most widely used process model
System
Engineering
Requirements
Analysis
Design
Code
Testing
Maintenance

## Slide 11: How it can be...
System
Engineering
Requirements
Analysis
Design
Code
Testing
Maintenance

## Slide 12: Waterfall with Feedback
System
Engineering
Requirements
Analysis
Design
Code
Testing
Maintenance

## Slide 13: Prototyping
Also called exploratory programming
The “final” working prototype should be discarded
Listen to
client/user
build
prototype
Client/user
evaluates
prototype
[Adapted from Pressman 5th Ed]
Begin
Throw-away

## Slide 14: Waterfall with Prototyping
System
Engineering
Requirements
Analysis
Design
Code
Testing
Maintenance
Prototyping

## Slide 15: Incremental
Also called evolutionary or phased development
Analysis
Design
Code
Test
delivery
Analysis
Design
Code
Test
delivery
Analysis
Design
Code
Test
delivery

## Slide 16: Spiral Model
Described by Boehm circa 1988
Based on risk analysis and management
A software project can stay within the spiral for its entire lifetime
Can incorporate or imitate other models
Planning
Risk
Analysis
Development
Evaluation
Go/No-Go
Decision

## Slide 17: Spiral Model (cont.)
Customer
Communication
Planning
Risk
Analysis
Engineering
Construction
and Release
Customer
Evaluation
[Adapted from Pressman 4th Ed]

## Slide 18: Formal Methods
Based on a rigorous mathematical specification of software.
Provide a mechanism for eliminating ambiguity, inconsistency, etc. through mathematical analysis.
Allows program verification.
Z is a popular formal specification method.

## Slide 19: Process Characteristics
Understandability
  To what extent is the process explicitly defined and easily understood?
Visibility
  Do the process activities culminate in milestones so that progress is externally visible?
Supportability
  To what extent can the process be supported by automated tools?
Acceptability
  Can the process be accepted and used by our personnel?
Reliability
  Can process errors be avoided or trapped before resulting in product errors?
Robustness
  Can the process continue in spite of unexpected problems?
Maintainability
  Can the process evolve to reflect organizational changes and process improvements?
Rapidity
  How fast can the process deliver a system from specification?
[Adapted from Ian Sommerville’s Course Notes available at: http://www.comp.lancs.ac.uk/computing/resources/ser/]