## Slide 1
Course Notes Set 6: Software Configuration Management
Computer Science and Software Engineering
Auburn University

## Slide 2: Overview
Lesson: Configuration Management
Strategic Objective: understand the CM process
Tactical Objectives:
  understand the rationale and importance of CM
  understand the management role in CM
  understand the four major CM activities: identification, control, audit, and status accounting
  understand the four CM models: check-in/check-out, composition, transaction, change set.
Readings:
  TBD

## Slide 3: First principles CM is ...
Software configuration management (CM)
  ... “is the discipline of identifying the configuration of a system at discrete points in time for the purpose of systematically controlling changes to the configuration and maintaining the integrity and traceability of the configuration throughout the system life cycle.” (Bersoff)
  objective: integrity!
Controlled and documented change
Software Configuration Management (CM)
Product with integrity
Notes: From SEI-CM-4-1.4:
  “Software is evolutionary in nature. From the time a software product is defined until it is no longer used, it changes. Each change results in a different version of the product. Initiating, evaluating, and implementing the changes while maintaining product integrity is the purpose of configuration management. It provides a rational framework with which to deal with the irrational world of user demands and resource constraints. In terms of maintaining product integrity, it works closely with quality assurance and verification and validation teams.

## Slide 4: First principles Guiding concepts of CM
The purpose of Software Configuration Management is to establish and maintain the integrity of the products of the software project throughout the project’s software life cycle
CM involves identifying the configuration of the software at given points in time, systematically controlling changes to the configuration, and maintaining the integrity and traceability of the configuration throughout the software life cycle. The work products placed under software configuration management include the software products that are delivered to the customer and the items that are identified with or required to create these software products.
A software baseline library is established containing the software baselines as they are developed. Changes to baselines and the release of software products built from the software baseline library are systematically controlled via the change control and configuration auditing functions of software configuration management.
Notes: purpose: integrity of products
involves
  identifying configuration
  systematically controlling changes
baseline library established
  changes to baseline controlled

## Slide 5: First principles CM ...
... is a controlling tool
  by maintaining integrity of configuration items
  by evaluating and performing change
... is a management visibility tool
  through status accounting and audits
... is a cost containment tool
  through careful inventory of products
... is a traceability tool
  by explicitly linking requirements to product
Notes: controlling tool
  integrity: changes to one configuration item usually require changes in others. For instance, a requirements change means spec, design, code and testing changes. CM helps maintain the integrity of specific items in an atmosphere of change.
  evaluating and performing change: configuration control boards, established under a CM plan, evaluate proposed changes and discrepancy reports, authorize or do not authorize change, and track the implementation of the decision
status accounting and auditing
  by defining baselines and placing documents and other items under configuration control, CM management provides project leaders and higher management with concrete evidence that a product is being created. Audits establish what the status of the project is at particular points in time.
cost saving
  By helping to maintain product integrity, CM reduces overall software development costs. Cost savings during a particular phases of the life cycle depend on the depth of application of CM. For instance, controlling individual source code modules costs more than only controlling the fully integrated product, but should result in overall savings due to reduction in side effects from individual changes.

## Slide 6: First principles CM terminology
Software
  ... is information!
    structured with logical and functional properties
    created and maintained in various forms
    tailored for machine processing in its fully developed state
Configuration item
  an inventoriable software item
Derived configuration item
  a configuration item that is built by automated tools (e.g., object code, executable modules, etc.)
Baseline
  a software product that has been formally reviewed and agreed upon, that thereafter serves as the basis for further development, and that can be changed only through formal change control procedures

## Slide 7: First principles CM terminology (con’t)
Software life
cycle
Develop-ment planning
System & s/w rqmt analysis
Prelim Detailed
design design
Code & unit
test
Intra-s/w integr testing
Req trace & perform
Inter-s/w Stress
integr test
testing
Operation &
Maintenance
* * * * * * * *
Baselines funct alloc developmental product deliv
* * * * * * * * *
Reviews SRR SDR SSR PDR CDR TRR FCA PCA FQT/AR
AR Acceptance review FQT Formal qual test SDR Sys design review TRR Test readiness review
CDR Critical design review PCA Physical config audit SRR Sys req review
FCA Functional config audit PDR Prelim design review SSR S/w spec review
Baseline (con’t)
  common types of baselines
    functional: identified functions
    allocated: requirements allocated to configuration items
    product: configuration items ready to be delivered
Notes: note also that some organizations have specific names for the developmental baselines (preliminary design baseline, critical design baseline, etc.)

## Slide 8: First principles CM terminology (con’t)
Version
  a baseline representing incorporation of major requirements, enhancements, or implementations. Represents an independent path of development.
Release
  an instance of a version released as a product.
Version graph
  a graphical, hierarchical depiction of configuration items
v1r0
v1r1
v1r2
v2r0
v2r1
v2r0.1
merge
branch
v2r2

## Slide 9: First principles CM terminology (con’t)
CM requirements documents
  new system start request
  corrective change request (bug fix)
  adaptive change request (adjustment for new environment)
  perfective change request (addition of enhancements)
  Preventative change request (improvement to robustness, modularity, etc.; does not change external functionality)
Discrepancies
  requirements errors
  development errors
  violations of standards
Notes: discrepancies: may be filed by anyone in the production or user organization. Discrepancy reports are tracked by the CM organization through finally logging, scheduled evaluation by the CCB, and through the disposition process.
  requirements errors: an error in requirements. Either the customer or marketing did not fully or clearly express the requirements, or incorrect information was give.
  development errors: a correct requirement was improperly implemented. Development errors occur between the time the requirements are baselined and the time the product is turned over to the customer
  violations of standards: ...

## Slide 10: Management activities CM goals
CM activities are planned
Configuration items are identified, controlled, and available
Changes to configuration items are controlled
Affected groups and individuals are informed of status and content of software baselines

## Slide 11: Management activities CM key practices
written policy for implementing and conducting CM
board exists to manage baseline
CM group exists
adequate resources for performing CM
CM staff trained
software engineers oriented to CM activities
CM plan prepared in accordance with (iaw) procedure
CM library maintains repository of baselines
work products placed under CM are identified
changes to baseline handled iaw procedure
status of configuration items known
contents of baseline documented and disseminated
baseline audits conducted iaw procedure
status of CM activities known
CM activities reviewed with management
QA audits CM

## Slide 12: Management activities CM plan
CM plan (see ANSI/IEEE Standard 828-2012)
  organizational responsibilities for CM
  relationships between CM and QA and software production groups
  responsibilities of users and software production groups for CM
  structure, responsibility of Configuration Control Board
  CM milestones (e.g., establishment of CCB, baseline milestones, audit milestones, etc.)
  procedures for CM activities: configuration identification, control, audits, status accounting
  CM policies
    program and module naming conventions
    version level designations
    configuration item identification methods
    baseline release process
    baseline acceptance process
    processing of problem reports, change requests
    structure and operation of configuration boards
    configuration item repository submission procedures, operation
    auditing procedures

## Slide 13: Management activities People
Function Personnel qualifications
Identification - ability to see partitions - ability to see relationships - some technical ability (systems engineering, programming)
Control - ability to evaluate benefits vs costs - system viewpoint (technical/managerial, user/seller, etc.) - appreciation of what is involved in software change
Auditing - extreme attention to detail - ability to see congruence - ability to perceive what is missing - extensive experience with technical applications, software engineering
Status Accounting - ability to take notes and record data - ability to organize data - some technical familiarity
Notes: note that CM organization should be located away from product team, in own lateral part of org (see QA notes)

## Slide 14: CM activities
Identification
Control
Auditing
Status Accounting
What is my system configuration?
How do I control changes to my configuration?
Does the system I am building satisfy the stated needs?
What changes have I made to my system?
Your system configuration consists of item1, ..., itemn
The steps in processing changes that affect your configuration are step1, ..., stepm
Your system as currently built differs from stated needs as follows: difference1, ..., differencek
Your system configuration and related changes are (item1, ..., itemw) + (change1, ..., changex) + (pending change1, ..., pending changey)

## Slide 15: CM activities Configuration identification
Premise: change is a meaningless concept in the absence of the notion of a reference point.
Activities of configuration identification:
  identify versions, revisions, etc.
  identify and name software that constitute the baseline configuration
  identify derived vs non-derived configuration items
  identify deliverable vs internal configuration items
  establish relationships among parts and configuration parts repository
  establish review and approval events, and the acceptance criteria associated with establishing each baseline
  establish user and developer participation in establishing baseline
  document known faults and failures in each baseline
  establish build, installation instructions for product baseline
  identify software media and media identification for product baseline
Notes: example configuration item relationships:
  calls/calling relationship
  “use” hierarchy
  “include” hierarchy
hardware
software
SCI
SCI
SCI
SCI
SCI
SCI
SCI

## Slide 16: CM activities Configuration control
... is the orchestration of the processes by which the software portion of the system can achieve and maintain visibility throughout its journey through the life cycle. It provides the tools (i.e., documentation, procedures, and an organizational body) to control the system implementation as well as any changes to it.
... affects the operations of two organizations
  technical agents (producers and CM group)
  user/management agents (configuration control board)
Notes: Paraphrased from Bersoff’s book:
  Consider example of couple having house build. They specified to the contractor how they wanted the kitchen laid out. The house is underway when the contractor realizes that the cost of materials has risen so much that he is going to exhaust his funds set aside for such a contingency. Rather than go back to the clients, he decides to cut a few costs. Instead of installing copper water pipes throughout the house, he opts to install a new, recently introduced plastic wonder pipe that is guaranteed to last 100 years if embedded in concrete. He installs the pipe throughout the first floor, embedding it in the concrete slab. Of course, this small cost saver is not evident to the untrained eye. On moving day, the clients -- overjoyed at having their house build on schedule and within budget -- are installing their new refrigerator, the kind with the crushed ice dispenser in the door. The client turns to the builder and says “where is the nearest water pipe I can hook this thing to?”
  here we have an example of uncontrolled change that was painful.

## Slide 17: CM activities Configuration control
Technical agents are affected by methods used to process change proposals to established configurations. Control includes:
  change proposal routing
  methods of implementing approved change proposals
  software library control
    access control
    read/write protection for applicable baselines
    archive maintenance
    change history
    disaster recovery

## Slide 18: CM activities Configuration control
User/managerial agents are granted visibility and control of the product through a Configuration Control Board. CCB characteristics:
  purpose is to approve, monitor, control, and prioritize changes to system
  membership should have authority to make and enforce decisions
  defined charter
    CCB role well defined
    chairperson identified, membership among organizations
    statement of how chairperson and members appointed
    relationship of developers and users to CCB
    change routine/approval procedures
    relationship of CCB with other management boards (e.g., requirements mgmt boards, risk mgmt boards, etc.)
Notes: CCB principles
  principle of authority: must have authority to evaluate and direct implementation of change
  principle of solitary responsibility: must have one person who makes decisions based on advice of other members. Not a democratic process
  principle of specificity: scope of responsibility of CCB limited to predefined area of product development
  principle of responsiveness: tardy consideration of items by the CCB undermines its operation. If the developers or customers feel that their reports are not taken into consideration promptly, they may try to circumvent the board or find another company to do business with.

## Slide 19: CM activities Configuration control
CCB membership should be tailored to needs of organization. Indeed, CCBs may exist at various levels of management. A recommendation for “the CCB”:
Chair - Senior manager (buyer)
Co-Chair - System CM (Buyer)
Co-Chair - System CM (Seller)
Buyer Representatives Seller Representatives
Project manager Manager of systems
Technical support staff Manager of hardware
- Systems Manager of software
- Hardware Program manager
- Software QA manager
QA manager Hardware CM
Senior user rep Software CM
Hardware CM Documentation manager
Software CM

## Slide 20: CM activities Configuration control
“The CCB”
Chair - H/W CM manager (buyer)
Co-Chair - H/W CM manager (seller)
Buyer Seller
Proj mgr Prog mgr
Sys engr Sys mgr
S/W CM H/W mgr
QA mgr S/W CM
User rep QA Mgr
S/W rep
Chair - S/W CM manager (buyer)
Co-Chair - S/W CM manager (seller)
Buyer Seller
Proj mgr Prog mgr
Sys engr Sys mgr
S/E engr S/W mgr
H/W CM H/W CM
QA mgr QA Mgr
User rep H/W rep
Software CCB
Hardware CCB
Notes: This exemplifies the idea of subordinate boards

## Slide 21: CM activities Configuration control
System CCB
Product CCB
Proj CCB
Proj Team
CM
new req, req change
status
disapproved
approved req
perfective, adaptive, corrective
status
baselined items
prioritized req
out of scope items
prioritized features
problem rpts
config items
status
acceptance
disapproved
Notes: CCB activities: the most important activity of a CCB is evaluation of discrepancy reports and requests for changes. Key factors considered by a board in making decisions are:
  size of change
  complexity in reference to related systems
  date when it is needed
  impact on current and subsequent work
  cost
  criticality of area involved
  approved changes already in place
  test requirments
  resources (skills, hardware, system)
  CPU and memory impact
  politics (customer/marketing desires)
  maturity of the change
  other alternatives to change

## Slide 22: CM activities Configuration auditing
Auditing functions
  verification - ensuring configuration matches planned baseline
  validation - ensuring configuration matches stated requirements
Notes: example (from Bersoff’s book)
  You want to build a new office building on some land within the city limits you recently purchased. However, not all the land is zoned for commercial buildings. You plead your case before the city planning board and (after much wrangling) they endorse a zoning change request based on the following stipulations:
    your buildings are not taller than four stories
    the natural terrain and vegetation must be preserved to the extent possible
    all architectural and construction must conform to local codes and must blend in with existing architectural style of the area
  how do you think these stipulations will be enforced?

## Slide 23: CM activities Configuration auditing
Audit points
Software life
cycle
Develop-ment planning
System & s/w rqmt analysis
Prelim Detailed
design design
Code & unit
test
Intra-s/w integr testing
Req trace & perform
Inter-s/w Stress
integr test
testing
Operation &
Maintenance
* * * * * * * *
Baselines funct alloc developmental product deliv
* * * * * * * * *
Reviews SRR SDR SSR PDR CDR TRR FCA PCA FQT/AR
AR Acceptance review FQT Formal qual test SDR Sys design review TRR Test readiness review
CDR Critical design reivew PCA Physical config audit SRR Sys req review
FCA Functional config audit PDR Prelim design review SSR S/w spec review

## Slide 24: CM activities Configuration auditing
Principles
  mgmt needs to make resource commitment for auditing
  mgmt should be cognizant of auditing function as it relates to overall product assurance (and not just CM)
  adequate performance of auditing function will generally require more resources than other three CM activities combined
  auditing cost and effort will increase relative to project’s complexity
  auditing should be done in parallel with production
  auditing requires personnel qualifications on par with, or superior to, software production personnel
  user, buyer, and seller each have role in auditing
  auditors must be continuously involved to attain and maintain experience level
  auditors may require automated tools for complex systems

## Slide 25: CM activities Configuration status accounting
Status accounting
  ... is a means by which the outputs of the CM functions are recorded, stored in a database, and reported.
Issues
  delineate how information is to be collected, verified, stored, processed, and reported
  identify periodic reports to be provided, and their distribution
  describe means to be used to implement any special status accounting requirements specified by user
information normally desired
  status of specifications
  status of proposed changes
  reports of approved changes
  status of product versions or revisions
  reports of implementation of installed updates or releases
  status of user-furnished property
Notes: consider a the FAA’s new ATC software system. It was projected to be more than seven years in development. Given that the personnel turnover rate in the software industry is roughly 95% in five years, imagine the difficulties in keeping track of decisions. How do you keep from having to “rediscover that the world is not flat” every few years?

## Slide 26: CM activities Configuration status accounting
Metrics
  trend analysis of discrepancy and change requests
  discrepancy types by configuration item
  tally of past-due change request solutions
  lines of code
Principles
  status accounting provides mechanisms and tools for determining what events have happened as well as when events occurred
  status accounting must capture and record all events of significance
  status accounting includes preparing and distributing reports concerning software production
Notes: metrics
  An important metric for CCB purposes is a trend analysis of discrepancy and change requests. Even simple counts of change requests and discrepancy reports will give an indication of whether side effects from fixes or changes are occurring. Also, some differentiation in terms of the severity of the error should be exercised.

## Slide 27: CM tools and methods
Today’s complex systems mandate automated management tools
  wide support for configuration identification
  other CM activities generally ignored
  Nonetheless, knowledge of CM management of configuration item libraries vital whether using manual or automated CM system
CM management models
  checkout/checkin
  composition
  long transaction
  change set

## Slide 28: CM tools and methods Checkout/checkin
Concept
  components
    repository - storehouses of configuration items
    build tool - mechanism for transforming configuration items into derived items (e.g., object code, executables)
    workspace - area into which user retrieves configuration item
  repository
    typically implemented as directory structure
      “bag-o-files” approach where configuration items are individual files
      versioned configurations are in individual subdirectories
    checkout - configuration items are retrieved from repository in read-only or modify mode
      modify-mode items lock out all other retrievals, or
      read-only permitted on items tagged as checked out with modify privilege
    checkin - new items, or items previously checked out in modify mode may be put into repository
Notes: components: generally separate and do not interact

## Slide 29: CM tools and methods Checkout/checkin
Concept (con’t)
  build tools
    unsophisticated: requires ordered list of file names, determines derivation process based on out-of-date marker (e.g., make)
    sophisticated: scans configuration items, builds ordered list, derives files
  workspace
    user address space used to work with files
    highly dependent on underlying system security privileges

## Slide 30: CM tools and methods Checkout/checkin
v1r2
v1r0
CI1
CI2
CI3
CI4
CI5
v1r1
v2r0
Repository:
/repository /repository/v1r0/item.1 /repository/v1r0/item.2 ... /repository/v1r0/item.n /repository/v1r1/item.1
etc
Workspace:
~user/directory/checked_out.item
CI3
check out
check in
Notes: Repository perspective
  picture file structure without arrows (build tool determines relationships among configuration items)
Build tool perspective
  picture arrows without lower subdirectories
Workspace
  user’s working directory
  repository tool does not provide workarea for user to work
  software engineering tools unaware of repository system once configuration item is in workarea
  Once configuration item is retrieved, it is out of control of CM system

## Slide 31: CM tools and methods Checkout/checkin
Issues
  controlling concurrent modification
    repository locked when configuration item (or entire configuration) retrieved for modification.
      alternative approach: configuration item received as initial version of new branch. Once complete, merge back into mainline version tree
    but, deadlock can occur
  change identification
    repository knows who checked out item, but has no way of automatically tagging individual lines that were modified
Notes: controlling concurrent modification
  deadlock:
    person x checks out item A then needs B; person y checks out B then needs A.
    if lock out entire configuration, then called pessimistic scheme
    may want to allow access in predefined order (such as locking out items that use the item being checked out). But this requires more sophistication on tool part.

## Slide 32: CM tools and methods Composition
Concept
  configuration understood by CM system
  system definition requires 2 distinct steps:
    identification of components that comprise system
    id of versions of components that comprise configuration
  Repository - components selected via “selection rules”
v1r0
v1r1
v2r0
v1r0
v2r0
v1r0
v1r1
v2r0
A B C
A
B
C
configuration items
configuration
v1r1
Notes: system: list of all components that make up a system
  can be represented as and/or graph (see below)
selection rules determine which version is to be chosen for each component to make up the configuration
  vs manual selection based on version as in ci-co model
  here, components are “bound” to a version
  rules allow related portions of a configuration to be retrieved (e.g., all items that follow a particular “use” hierarchy, etc.)
can think of each A, B, and C as being queues. last one in the queue is the newest
Note that selection rules allow the engineer to select only those components needed
A B C
1.0 1.1 2.0 1.0 2.0 1.0 1.1 2.0

## Slide 33: CM tools and methods Composition
Concept (con’t)
  build tools
    link exists between repository and build tools
    build facility maintains updated derived items as non-derived items are checked in
    build facility might also have language facility to check consistency of configuration item relationships (e.g., parm agreement, use hierarchy, etc.)
  workspace
    user address space used to work with files
Notes: system: list of all components that make up a system
selection rules determine which version is to be chosen for each component to make up the configuration
  i.e., components are “bound” to a version
can think of each A, B, and C as being queues. last one in the queue is the newest

## Slide 34: CM tools and methods Composition
Issues
  versioning
    emphasis on evolving a system by versioning individual components
      preserve configuration by checking in all modified components as new versions
  concurrency
    locking mechanism same as checkin/checkout model
  managing logical changes
    this model assumes that a revision may involve a number of configuration items
    developer identifies change id when checking configuration out
    id associated with items even though they may be checked in independently

## Slide 35: CM tools and methods Long transaction
Concept
  developers operate on configurations (vs individual components)
  change is performed as a database-like transaction
  a particular configuration is chosen as the starting point for change
  modifications are not visible outside the transaction until the transaction is completed
  multiple transactions are coordinated through concurrency control scheme
  transaction commit = new configuration version
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
CI
Development path
transaction

## Slide 36: CM tools and methods Long transaction
Concept (con’t)
  repository
    developer first selects configuration, then works with components
    similarities to database model except:
      transaction results in new configuration
      transaction is persistent
      transaction may represent a group effort with nested transactions
  workspace
    represents a working context of the CM repository (vs user’s file system)
    consists of a “preserved” configuration and working configuration
    committing working configuration results in new configuration in CM repository
v1r1
v1r2
v1r3
v1r1
v1r2
commit
working
preserved
repository
workspace
Notes: repository
  selecting config, then components is contrary to composite model (in which developer concerned with system structure, then selects versioned components)
  similarities to db
    transaction results in new config (whereas db replaces values)
    transaction is persistent (i.e., it exists beyond the developers login session)
    transaction may represent group effort with nested transactions

## Slide 37: CM tools and methods Long transaction
v1r1
v1r2
v1r1
v1r2
v1r1
v1r2
v1r1
v1r1
v1r1
v1r2
v1r3
v1r1
v1r2
v1r3
Archive
Prod
Test
Dev
Team
Person A
Person B

## Slide 38: CM tools and methods Long transaction
Issues
  concurrency
    pessimistic: does not permit CM commits if newer version of configuration has been created
    optimistic: sophisticated merge features required

## Slide 39: CM tools and methods Change set
Concept
  original form of configuration item kept intact; maintain record of logical change (“delta”)
  users of CM system operate directly with change sets
  configuration described as baseline + change set
  changes are propagated to other configurations by including the respective change set
  focus: change-oriented vs version-oriented CM
1.0
1.1
1.0
1.0
1.1
A
B
C
configuration1 = A + B + C
configuration2 = A + B + C + A + C

## Slide 40: CM tools and methods Commercial tools
System Vendor CM Model
Source Code Control System (SCCS) Unix coci
Revision Control System (RCS) Unix coci
Domain Software Eng Env (DSEE) Apollo composition + coci
Network Software Environment (NSE) Sun transaction
Aide-De-Camp (ADC) SMDS change set + coci
Change Control and Configuration (CCC) Softool composition + coci
Amplify CaseWare composition + coci
Rational Rational composition + coci
SmartSystem ProCase transaction
Software thru Pictures (StP) IDE composition + coci
Notes: Vendor:
  SMDS = Software Maintenance and Development Systems
  IDE = Interactive Development Environments

## Slide 41: CM tools and methods Comparison
model description pros cons use
coci - manipulate CIs - simple - syncrhonization - small efforts independently - easy to impl across >1 CI - deadlock possible - primitive change id
composition - work with portions - supports change - synchronization - coordinated of versioned id across multiple teams configuration - build tools know CIs of repository
long transaction - work with entire - integrated - entire baseline - multiple versioned environment checked out contract configuration - sophisticated toolset required
change set - manipulate change - conserves - does not support - multiple deltas space control integrations - selected CI - must be used with backout other models - traces chg hist - time vs space

## Slide 42: CM considerations
CM checks and balances need to be endorsed by management and ratified by workers
CM necessary during all phases of life cycle, including acceptance testing
Balance CM resources in times of declining budgets
Avoid paperwork nightmare
Notes: Ideas from “Software Configuration Management - A Practical Look”
CM checks and balances need to be endorsed by management and ratified by workers
  need to maintain healthy balance of CM and production. May not want EVERY action monitored, controlled, etc.
Well-defined CCB is vital to proper workings of CM
CM necessary during all phases of life cycle, even acceptance testing
  tendency to abandon CM during final product stages
Balance CM resources
  may not have enough $ for full functioning of all CM activities (id, control, audit, status accounting). Be aware of the function and impact of each within organization and allocated $ to CM activities accordingly
Avoid paperwork nightmare
  keep paperwork to a minimum. Agree with customer what paperwork is necessary, extent of CCB minutes, etc.

## Slide 43: Summary
Configuration management (CM)
  First principles
    rationale
    definitions
  Mgmt activities
  SCM activities
    identification
    control
    audit
    status accounting
  CM models and tools
    check-in/check-out
    composition
    transaction
    change set
  CM considerations
Notes: imagine a store that does not know what is in its inventory, that doesn’t know when to re-order stock, that relies on its stock people keep an eye out for new products, that does not know what has been purchased from whom in the past. Do you think such a store would be successful?